# CastleGate Stage Gate Framework

Version 1.0

## 1. Purpose

The Stage Gate Framework defines the standardized governance lifecycle used by CastleGate.

Each stage represents a progressively higher level of organizational commitment.

Advancement is permitted only after required evidence, reviews, and approvals are complete.

# Governance Lifecycle

SG0
Intake
        ↓
SG1
Strategic Qualification
        ↓
SG2
Business Case
        ↓
SG3
Validation
        ↓
SG4
Launch
        ↓
SG5
Scale & Governance

Organizations may rename stages, but every implementation should maintain progressive governance maturity.

# SG0 — Intake

## Objective

Determine whether the opportunity deserves organizational attention.

No commitment is made.

The objective is qualification.

## Questions Answered

What is it?

Why are we considering it?

Who owns it?

Who benefits?

Is this worth evaluating?

## Required Deliverables

• Record Created

• Ownership Assigned

• Initial Business Rationale

• Opportunity Hypothesis

• Strategic Summary

• Initial Risk Summary

## Required Reviews

Primary Owner

Executive Sponsor

(Optional)

Strategic Review

Sales Review

## Required Evidence

Company Profile

Business Summary

Supporting Research

Opportunity Documentation

## Exit Criteria

Complete package

Required evidence

Executive sponsorship

Stage approval

## Outcome

Proceed to Strategic Qualification

OR

Reject

OR

Defer

# SG1 — Strategic Qualification

## Objective

Determine strategic alignment.

The organization decides whether continued investment is justified.

## Questions Answered

Does this align with strategy?

Does it solve an important problem?

Is there customer demand?

Is executive sponsorship valid?

## Required Deliverables

Strategic Assessment

Market Analysis

Competitive Landscape

Customer Demand

Strategic Risks

Executive Recommendation

## Required Reviews

Strategic Review

Product Review

Sales Review

Executive Sponsor

## Required Evidence

Market Research

Customer Validation

Competitive Analysis

Executive Input

Portfolio Analysis

## Exit Criteria

Strategic fit confirmed

Business value demonstrated

Required approvals completed

## Outcome

Proceed to Business Case

OR

Reject

OR

Defer

# SG2 — Business Case

## Objective

Validate commercial viability.

The organization decides whether investment is justified.

## Questions Answered

Is there financial value?

Can we support it?

What investment is required?

What risks remain?

## Required Deliverables

Business Case

Financial Model

Commercial Model

Revenue Projection

Investment Estimate

Risk Assessment

Implementation Recommendation

## Required Reviews

Finance

Product

Legal

Procurement

Executive Approval

## Required Evidence

Financial Analysis

Pricing Model

Legal Review

Procurement Assessment

Executive Business Case

## Exit Criteria

Approved business case

Commercial alignment

Executive approval

## Outcome

Proceed to Validation

OR

Reject

OR

Return to SG1

# SG3 — Validation

## Objective

Validate technical and operational feasibility.

## Questions Answered

Can it work?

Can it scale?

Can we support it?

Can we secure it?

## Required Deliverables

Architecture Review

Integration Design

Security Assessment

Support Model

Implementation Plan

Operational Readiness

## Required Reviews

Technical Architecture

Security

Professional Services

Support

Environment

## Required Evidence

Architecture Diagrams

Security Reports

API Specifications

Infrastructure Assessment

Implementation Plan

## Exit Criteria

Technical approval

Security approval

Operational approval

## Outcome

Proceed to Launch

OR

Reject

OR

Return to SG2

# SG4 — Launch

## Objective

Prepare the organization for production.

## Questions Answered

Is everyone ready?

Can customers use it?

Can sales sell it?

Can support support it?

## Required Deliverables

Launch Plan

Sales Enablement

Marketing Plan

Support Documentation

Operational Procedures

Success Metrics

## Required Reviews

Marketing

Sales

Partner Operations

Support

Executive Sponsor

## Required Evidence

Training

Documentation

Launch Checklist

Support Procedures

Operational Readiness

## Exit Criteria

Launch approved

Organization ready

Operational readiness confirmed

## Outcome

Proceed to Scale

OR

Delay Launch

# SG5 — Scale & Governance

## Objective

Continuously govern the initiative after launch.

## Questions Answered

Is it successful?

Should investment continue?

Should we expand?

Should we retire?

## Required Deliverables

Quarterly Business Review

Performance Metrics

Financial Performance

Risk Assessment

Renewal Recommendation

Investment Recommendation

## Required Reviews

Executive

Finance

Strategy

Primary Owner

## Required Evidence

KPIs

Revenue

Customer Adoption

Operational Metrics

Executive Review

## Exit Criteria

Executive decision

Continue

Expand

Maintain

Retire

# Governance Decision Types

Every stage ends with one of the following decisions.

Approved

Approved with Conditions

Deferred

Returned for Rework

Rejected

Closed

Cancelled

# Stage Transition Rules

A stage cannot advance until:

✓ Required checklist complete

✓ Required package sections complete

✓ Required evidence attached

✓ Required reviews submitted

✓ Required approvals completed

✓ Decision recorded

Stage transitions are permanent audit events.

# Governance Maturity

| Stage | Governance Focus |
| --- | --- |
| SG0 | Opportunity Identification |
| SG1 | Strategic Alignment |
| SG2 | Commercial Justification |
| SG3 | Technical & Operational Validation |
| SG4 | Organizational Readiness |
| SG5 | Ongoing Governance & Portfolio Management |

# Success Measures

Every stage should reduce uncertainty.

SG0 reduces uncertainty about opportunity.

SG1 reduces uncertainty about strategic value.

SG2 reduces uncertainty about financial viability.

SG3 reduces uncertainty about technical feasibility.

SG4 reduces uncertainty about operational readiness.

SG5 reduces uncertainty about long-term business performance.

The purpose of the Stage Gate Framework is not to slow decisions.

Its purpose is to ensure that organizational commitment increases only as uncertainty decreases.